Website Project Plan

v1.0  —  iTryKetchup Studio Hub

June 2026  ·  Owner: iTryKetchup Studio  ·  Project Code: SITE

# 1. Project Status

| Project | iTryKetchup Studio Hub |
| --- | --- |
| Project Code | SITE |
| Current Lane | Active |
| Repository | itryketchup-hub |
| Build Type | Static HTML / CSS / JavaScript |
| Domain Target | itryketchup.com |
| Current Version | v0.1 — Foundation / Planning |
| SOW | SOW_SITE_v1.0.md |
| Charter | ProjectCharter_SITE_v1.0.md |

The SOW is approved. The project is ready to move into design package creation and then website build.

# 2. Project Goal

Build a polished, maintainable static website foundation for iTryKetchup Studio that can go live at itryketchup.com and act as the central hub for projects, dev logs, videos, and future playable work.

# 3. Build Philosophy

- Function first, style second.

- Build the structure correctly once.

- Use placeholder images until final mascot branding is locked.

- Future features may exist as Coming Soon / Hidden / Disabled states.

- No backend, CMS, login, store, comments, database, or active analytics in v1.0.

- The goal is frictionless maintenance, not feature bloat.

⚠  Do not build Kitchen Wars: The Door during the website sprint.

# 4. Required File System

All website files must stay inside:

Project repository root

This structure is required, not optional. Each folder has a defined purpose:

| Folder | Purpose |
| --- | --- |
| docs\ | Charter, SOW, Project Plan, Content Map, Style Guide, Maintenance Guide |
| design\ | All design planning files — Claude package and references |
| design\claude\ | PageBlueprints.md, ComponentInventory.md, CopyDeck.md — Codex builds from these |
| design\references\ | Wireframes, screenshots, reference material — not deployed |
| src\ | All public website source files (HTML, CSS, JS, assets) |
| src\css\ | styles.css — shared stylesheet |
| src\js\ | main.js, site-settings.js, projects-data.js, devlogs-data.js |
| src\assets\ | images, icons, mascots, social preview assets |
| deploy\ | CNAME, DeploymentNotes.md, hosting configuration |
| archive\ | Monthly snapshots and old versions |
| temp\ | Scratch files, WIP, nothing public-facing |

# 5. Execution Pipeline

| Phase | Goal | Key Tasks | Done When |
| --- | --- | --- | --- |
| Phase 1 Foundation | Prepare the project for real build work. | Confirm folder structure • File SOW and Charter in docs\ • Create or confirm GitHub repo • Initial README + commit • Store wireframes in design\ | Folders exist • SOW filed • Charter filed • Repo exists or blocker documented |
| Phase 2 Design Package | Create design instructions Codex will build from. | Create PageBlueprints.md • Create ComponentInventory.md • Create CopyDeck.md • Create Content Map and Style Guide • Decide Active / Coming Soon / Hidden states | Page structure locked • Components listed • Copy written or marked • Codex has enough to build |
| Phase 3 Page Build | Build all static site pages. | Build index, about, projects, devlogs, contact, 404 • Shared nav + footer • Meta tags + Open Graph • Favicon • Alt text on images | All pages exist locally • Navigation works • No empty live pages |
| Phase 4 Maintenance Wiring | Make the site easy to update. | Create site-settings.js, projects-data.js, devlogs-data.js • Wire cards to data files • Add visibility states • Document update rules | New content can be added without rewriting pages • Hidden items not public |
| Phase 5 Local Testing | Catch problems before deployment. | Test all pages locally • Test nav, links, mailto • Mobile + desktop layout • Favicon, 404, metadata, alt text, focus states • Confirm analytics disabled | Site works locally • No critical broken links • Issues fixed or documented |
| Phase 6 Deployment | Make the site public. | Push to GitHub • Configure GitHub Pages / host • Connect itryketchup.com • GoDaddy DNS + CNAME • Verify live URL + HTTPS • Update DeploymentNotes.md | itryketchup.com loads publicly • No critical issues • Blocker documented if not live |
| Phase 7 Closeout | Document the launch. | Update README + MaintenanceGuide • Create Website Dev Log • ParkingLot / Tech Debt if needed • Prepare Weekly Review • Decide Active vs Shipped | Build documented • Next session has clear instructions • No progress trapped in memory |

# 6. Version Milestones and Target Timing

⚠  Do not add new features after v0.9. Bug fixes, deployment issues, layout problems, broken links, metadata, and final polish only.

| Version | Milestone | Target | Done When |
| --- | --- | --- | --- |
| v0.1 | Foundation Files | Jun 13–14 | Project folders, docs folder, README, ParkingLot, DeploymentNotes exist. |
| v0.3 | Documentation Ready | Jun 14 | Project Plan, Content Map, Style Guide, Maintenance Guide, and Claude design package exist. |
| v0.5 | Local Site Working | Jun 15–16 | Home, About, Projects, Dev Logs, Contact, and 404 pages work locally. |
| v0.7 | Launch Content Filled | Jun 17 | Launch copy, placeholder assets, favicon, social preview, metadata, and Coming Soon labels in place. |
| v0.9 | Deployment Candidate | Jun 18–19 | Links tested, mobile checked, metadata checked, deployment files ready. |
| v1.0 | Live Website | Jun 20 | itryketchup.com is public, or deployment blocker is documented. |

# 7. Asset and Content Checklist

## Required Launch Assets

- Hero mascot placeholder image

- About page mascot or creator/studio image placeholder

- Project card placeholder image

- Dev log placeholder image or icon

- Favicon placeholder

- Social preview placeholder image

- Any external asset licenses recorded before public use

## Required Launch Copy

- Homepage hero headline

- Homepage short mission statement

- Current Focus text

- About page copy

- Projects page intro

- Project card copy — iTryKetchup Studio Hub

- Project card copy — Kitchen Wars: The Door

- Project card copy — Kitchen Wars: The Crisper

- Project card copy — First Wolf

- Project card copy — Skynet vs Star Wars (fan project)

- Project card copy — Career Tracker

- Dev Logs page intro

- First dev log entry: Week 1 Foundation Complete

- Second dev log entry: Website Charter and SOW Approved

- Contact page purpose statement and response note

- YouTube Coming Soon note if handle is not yet claimed

- GitHub repo URL after repo exists

## Required Metadata

- Page title for Home, About, Projects, Dev Logs, Contact, 404

- Meta description for each public page

- Open Graph title, description, image path, and URL

# 8. Documentation Roadmap

## Already Complete

| Document | Purpose |
| --- | --- |
| ProjectCharter_SITE_v1.0.md | Go / no-go decision. Defines purpose, audience, success. |
| SOW_SITE_v1.0.md | Locked scope, ship criteria, deliverables, tech stack. |

## Create Next

| Document | Purpose | Save Location |
| --- | --- | --- |
| Website_ProjectPlan_v1.0.docx | This document. Full execution plan from docs to deployment. | docs\ |
| Website_ContentMap_v1.0.md | Page-by-page content inventory and planned states. | docs\ |
| Website_StyleGuide_v1.0.md | Colors, typography, spacing, visual rules. | docs\ |
| Website_MaintenanceGuide_v1.0.md | How to update projects, dev logs, and site content after launch. | docs\ |
| PageBlueprints.md | Page-by-page section layout for Codex to build from. | design\claude\ |
| ComponentInventory.md | List of reusable components with structure and behavior. | design\claude\ |
| CopyDeck.md | Final text for all pages, cards, metadata, and labels. | design\claude\ |
| DeploymentNotes.md | Step-by-step deployment record. Updated during deployment. | deploy\ |
| Website Dev Log | Session log covering the website build sprint. | DevLogs\ |

# 9. Claude Design Package Workflow

Claude produces design and planning files before Codex builds. Codex should build from these files, not invent major page content from scratch.

## PageBlueprints.md

- Page-by-page structure for Home, About, Projects, Dev Logs, Contact, and 404

- Section order, layout notes, and CTA placement

- Placeholder image callouts and mascot positions

## ComponentInventory.md

- Shared nav and footer

- Hero block, project cards, dev log cards

- Status badges, Coming Soon labels, Fan Project disclaimer blocks

- Buttons, 404 block

## CopyDeck.md

- Final text for every page section

- Meta descriptions and Open Graph title / description

- Contact text, project card copy, dev log preview copy

▶  Codex should build from these files, not invent major page content from scratch.

# 10. Codex Build Workflow

Follow this order. Do not skip ahead.

- Verify folder structure is correct.

- Create or update README.md and ParkingLot.md.

- Create data/config files: site-settings.js, projects-data.js, devlogs-data.js.

- Create shared stylesheet: src/css/styles.css.

- Create shared JS: src/js/main.js.

- Build pages: index.html, about.html, projects.html, devlogs.html, contact.html, 404.html.

- Add favicon and social preview placeholder.

- Test locally.

- Prepare deployment files.

- Deploy.

- Document results in README, DeploymentNotes.md, Dev Log.

# 11. Page Build Plan

## Home (index.html)

- Big Mascot Hero

- Studio intro / tagline

- Current Focus section

- Project preview cards

- Dev log preview

- CTA links to Projects, Dev Logs, GitHub, YouTube, Contact

## About (about.html)

- What the studio is and what it builds

- Why the site exists

- Current learning and build direction

- Professional but personal creator tone

## Projects (projects.html)

- Card grid layout

- Simple categories or section groupings

- Active / Planned / Coming Soon / Fan Project / Archive states

- Fan project disclaimer where needed: FAN PROJECT — Not original IP

## Dev Logs (devlogs.html)

- What dev logs are and why they exist

- Week 1 Foundation entry

- Website Charter + SOW Approved entry

- Coming Soon note for future public logs

## Contact (contact.html)

- Email: itryketchup@gmail.com

- Contact purpose statement

- Expected response note (7 days when possible)

- GitHub and YouTube links or Coming Soon state

## 404 (404.html)

- Friendly error message

- Confused mascot placeholder

- Return to Hub button

# 12. Data / Config Plan

These three JavaScript files make the site easy to update without editing HTML.

## site-settings.js

- Studio name and tagline

- Contact email

- GitHub URL

- YouTube URL or Coming Soon state flag

- Feature flags

- Global labels

## projects-data.js

Each project entry includes:

- Title, division/category, status, visibility

- Short description, link, image path

- Badges and fan project disclaimer flag

## devlogs-data.js

Each entry includes:

- Title, date, project code, summary, link or placeholder, visibility

## Visibility Rules

| State | Behavior |
| --- | --- |
| active | Displayed publicly with full details. |
| planned | May be shown as a Coming Soon card. |
| coming-soon | Displayed with Coming Soon label. No link or broken link. |
| hidden | Not rendered publicly. Exists in data only. |
| archive | Not linked from main nav. May be accessible via direct URL. |
| fan-project | Displayed with fan project disclaimer. Must not mix with original IP without clear separation. |

# 13. Asset Plan

- Placeholder mascot images are acceptable for v1.0.

- Favicon must exist before public launch.

- Social preview image placeholder must exist in src/assets/social/.

- All public images must have descriptive alt text.

- External asset licenses must be tracked in the Asset License Register before public use.

- Final mascot branding is future polish and must not block the launch.

# 14. Metadata, Accessibility, and Polish Plan

| Item | Requirement |
| --- | --- |
| Page titles | All public pages have descriptive titles. |
| Meta descriptions | All public pages have meta descriptions. |
| Open Graph tags | Home page has og:title, og:description, og:image, og:url. |
| Favicon | favicon.ico (or equivalent) mapped on all pages. |
| Custom 404 | 404.html exists and routes visitors back to Hub. |
| Alt text | All public images have descriptive alt attributes. |
| Focus states | Links and buttons have visible keyboard focus states. |
| Contrast | Text and background combinations are readable. |
| Mobile layout | Pages are usable at mobile-width viewports. |
| Analytics | Disabled or documented as not included in v1.0. No active tracking script. |

# 15. Testing Plan

## Local Tests

- Site opens locally

- All six pages load (index, about, projects, devlogs, contact, 404)

- Navigation works across all pages

- CSS loads correctly

- JS loads without errors

- Project filters or Coming Soon / Hidden states behave correctly

- Mailto link opens email client

- GitHub link works or is marked Coming Soon

- YouTube link works or is marked Coming Soon

- 404 page displays correctly

- Favicon appears in browser tab

- Metadata present on all public pages

- Open Graph tags present on Home

- Mobile width layout is usable

- No absolute local asset paths used in public files

- No empty live pages

- Fan project disclaimer displays on fan project cards

- Analytics disabled or documented

## Post-Deployment Tests

- itryketchup.com loads publicly without login

- Navigation works on live site

- Mobile layout on real device or dev tools

- Favicon appears on live site

- HTTPS status documented

- Deployment Checklist signed off

# 16. Deployment Plan

| Repository | itryketchup-hub |
| --- | --- |
| Hosting | GitHub Pages or equivalent static host |
| Domain | itryketchup.com |
| DNS | GoDaddy configuration required |
| CNAME | deploy/CNAME file if required by host |
| HTTPS | Verify and document after deployment |
| Notes | Exact DNS values documented in deploy/DeploymentNotes.md during setup |

Deployment steps are documented in deploy/DeploymentNotes.md during the deployment session. Do not include DNS values here until confirmed.

# 17. Maintenance Rules

- Update data/config files first when adding projects or dev logs.

- Do not duplicate content across pages unless necessary.

- Add new ideas to ParkingLot.md — not into the live site.

- Keep public content polished. Coming Soon is allowed; broken blank sections are not.

- The site should be easy for future Codex sessions to understand without re-explaining everything.

- Consult Website_MaintenanceGuide_v1.0.md before making site updates.

# 18. Wireframe Handling Rule

- Store raw or reference wireframes in design\references\.

- Store cleaned Claude design decisions in design\claude\.

- Do not deploy raw wireframe files unless they are converted to clean static HTML/CSS/JS.

- If wireframes include custom tags, preview-only logic, unsupported scripts, or encoding issues, convert them before public use.

▶  Codex should treat wireframes as design references, not production-ready code, unless explicitly approved.

# 19. Build Priority Rule

Work through these priorities in order. Do not skip ahead.

- File system and docs clean

- Design package complete

- Page structure working

- Content and placeholders filled

- Maintenance / data files wired

- Local test passed

- Deploy

- Document and closeout

⚠  Do not skip to deployment before local testing passes.

⚠  Do not polish animations before page structure works.

⚠  Do not build Kitchen Wars: The Door during this website sprint.

# 20. Immediate Next Actions

- Create Website_ContentMap_v1.0.md.

- Create Website_StyleGuide_v1.0.md.

- Create Claude design package: PageBlueprints.md, ComponentInventory.md, CopyDeck.md.

- Create Website_MaintenanceGuide_v1.0.md.

- Begin Codex build from approved docs and design package.

# 21. Approval / Status

| Status | Approved for planning use |
| --- | --- |
| Project Plan Version | v1.0 |
| Owner | iTryKetchup Studio |
| Date | 2026-06-13 |
| SOW Reference | SOW_SITE_v1.0.md — Approved 2026-06-13 |
| Charter Reference | ProjectCharter_SITE_v1.0.md — Approved 2026-06-13 |

Website Project Plan generated. Manual save required.

docs\Website_ProjectPlan_v1.0.docx

iTryKetchup Studio · Build it. Ship it. Log it.